Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date |  |
| --- | --- |
| Team ID | 6aba08748343c5cff062c252 |
| Project Name | PocketSmart AI: Your Smart Budget and Recommendation Assistant |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input & Budget | USN-1 | As a user, I can enter my budget and requirements to get suitable recommendations. | 2 | High |  |
| Sprint-1 | Home Interior Planning | USN-2 | As a user, I can enter room type, quantity, and budget for home interior planning. | 2 | High |  |
| Sprint-1 | Home Interior Planning | USN-3 | As a user, I can receive personalized home interior recommendations based on my budget. | 2 | High |  |
| Sprint-2 | Party Budget Planning | USN-4 | As a user, I can enter guest count, event type, and budget for party planning. | 3 | High |  |
| Sprint-2 | Party Budget Planning | USN-5 | As a user, I can receive recommendations for venue, catering, decoration, and entertainment. | 3 | High |  |
| Sprint-3 | Jewelry Recommendation | USN-6 | As a user, I can enter budget, occasion, and preferred jewelry style. | 2 | High |  |
| Sprint-3 | Jewelry Recommendation | USN-7 | As a user, I can upload an optional outfit image for jewelry recommendations. | 3 | Medium |  |
| Sprint-4 | AI Recommendation | USN-8 | As a user, I can receive personalized recommendations using Gemini AI based on my budget and preferences. | 3 | High |  |
| Sprint-4 | System Integration | USN-9 | As a user, I can use home interior, party planning, and jewelry recommendation features through one application. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days |  |  |  |  |
| Sprint-2 | 6 | 6 Days |  |  |  |  |
| Sprint-3 | 5 | 6 Days |  |  |  |  |
| Sprint-4 | 6 | 6 Days |  |  |  |  |

Velocity:

For PocketSmart AI, the total planned story points are 23 across 4 sprints. The average velocity is 23 ÷ 4 = 5.75 story points per sprint.